# CORE­SHIFT

## Business Requirements Document (BRD)

Project: CoreShift – Migrating a 1.2 Million-Line COBOL Core Banking System
Document Version: 1.0

# 1. Executive Summary

CoreShift is a software reengineering and migration project for a cooperative bank’s existing core banking system.

The existing system was developed between 1989 and 2004 using COBOL and contains approximately 1,200 KLOC (thousand lines of code). Although the system is operational, it has become difficult to maintain because only four people understand its critical behaviour. Two of these people are expected to retire next year.

The system also cannot adequately support the instant-payment volumes required by the regulator.

The objective of CoreShift is to gradually migrate the existing system to a modern architecture while ensuring that important banking calculations remain correct. This includes interest calculations, penalties, account balances and end-of-day processing.

The migration will use an incremental strangler-fig approach instead of a risky big-bang replacement.

# 2. Business Problem

The bank currently faces the following problems:

- The core banking system contains approximately 1,200 KLOC of old COBOL code.

- The system has been developed and modified over many years.

- Critical knowledge is concentrated among only four people.

- Two key experts are expected to retire next year.

- The existing platform cannot support the required instant-payment volumes.

- Many business rules are undocumented and are embedded inside the COBOL code.

- Migrating the system incorrectly could produce different interest, penalty or balance calculations.

- A single unexplained one-paisa difference across a large number of accounts can create major reconciliation problems.

Therefore, the bank requires a controlled migration that preserves the existing business behaviour while introducing a modern and scalable system.

# 3. Business Objectives

The main objectives of CoreShift are:

- Modernize the existing core banking system.

- Preserve the correct behaviour of the existing banking system.

- Recover undocumented business rules from COBOL code and expert knowledge.

- Capture knowledge from the four existing experts before retirement.

- Support the required instant-payment volumes.

- Validate interest, penalty and end-of-day calculations.

- Compare the old and new systems during a controlled parallel run.

- Test all 14 product types.

- Provide complete testing for the 30 accounts belonging to Product Type 14.

- Provide a safe cutover and rollback mechanism.

- Reduce dependency on a small number of legacy experts.

- Provide proper documentation and auditability.

# 4. Project Scope

## 4.1 In Scope

The project includes:

- Reverse engineering of the COBOL system.

- Recovery of undocumented requirements.

- Interviews with the four existing legacy experts.

- Documentation of existing business rules.

- Design of the modern target architecture.

- Incremental migration using the strangler-fig approach.

- Account and transaction processing.

- Interest calculation.

- Penalty calculation.

- End-of-day processing.

- Data migration.

- Parallel-run testing.

- Reconciliation of legacy and modern outputs.

- Testing of all 14 product types.

- 100% testing of the 30 Product Type 14 accounts.

- Cutover planning.

- Rollback planning.

- Risk management.

- Audit and monitoring.

## 4.2 Out of Scope

The following are outside the primary scope:

- Replacing unrelated banking applications.

- Redesigning banking products without business approval.

- Accepting unexplained financial differences.

- Performing an uncontrolled big-bang replacement.

# 5. Stakeholders

| Stakeholder | Responsibility |
| --- | --- |
| Bank Management | Project approval, funding and major decisions |
| Business/Product Owners | Validate banking behaviour and product rules |
| Finance/Reconciliation Team | Validate financial accuracy |
| Compliance/Risk Team | Approve controls and exceptions |
| Legacy Experts | Explain existing COBOL behaviour |
| Migration Team | Design and implement the new system |
| QA/Test Team | Perform testing and reconciliation |
| Operations Team | Execute deployment, monitoring and rollback |

# 6. Current System

| Item | Current Situation |
| --- | --- |
| Technology | COBOL |
| Development Period | 1989–2004 |
| System Size | 1,200 KLOC |
| Accounts | 900,000 |
| Product Types | 14 |
| Critical Experts | 4 |
| Planned Expert Retirements | 2 |
| Major Problem | Scalability and knowledge dependency |

The current system is operational, but its age, complexity and dependence on a few experts make continued maintenance increasingly risky.

# 7. Proposed Solution

CoreShift will use an incremental migration strategy.

Instead of switching from the old system to the new system in one step, the bank will gradually introduce the new system while keeping the legacy system available as a reference.

The migration will follow these major steps:

- Reverse engineer the existing COBOL system.

- Recover undocumented requirements.

- Capture knowledge from the four experts.

- Design the modern target architecture.

- Build the required modern services.

- Create a reconciliation and comparison system.

- Migrate capabilities incrementally.

- Perform parallel-run testing.

- Validate all financial calculations.

- Perform final reconciliation.

- Execute a controlled cutover.

- Keep rollback available until the new system is stable.

# 8. Migration Strategy

The project will use the Strangler-Fig Migration Pattern.

Under this approach, the new system gradually replaces parts of the old system.

For example:

Users / Banking Channels
↓
API Gateway / Router
↓
Modern Banking Services
↓
Core Banking Rules
↓
Modern Database

During migration:

Modern Services → Legacy Adapter → COBOL Core

This allows the bank to migrate the system in smaller and safer stages instead of replacing everything at once.

# 9. Business Requirements

| ID | Business Requirement |
| --- | --- |
| BR-01 | The new system shall preserve required existing banking behaviour. |
| BR-02 | The new system shall support the required instant-payment volumes. |
| BR-03 | Interest calculations shall reproduce approved legacy behaviour. |
| BR-04 | Penalty calculations shall reproduce approved legacy behaviour. |
| BR-05 | End-of-day balances shall reconcile with the legacy system. |
| BR-06 | The regression process shall cover the 900,000-account population wherever technically feasible. |
| BR-07 | All 14 product types shall be included in regression testing. |
| BR-08 | All 30 accounts of Product Type 14 shall be tested. |
| BR-09 | The default tolerance for unexplained monetary differences shall be ₹0.00. |
| BR-10 | Any approved rounding exception must have formal business, finance and compliance approval. |
| BR-11 | Critical knowledge shall be captured before the planned retirement of two experts. |
| BR-12 | The migration shall have a controlled cutover and tested rollback process. |
| BR-13 | Migration and reconciliation activities shall be auditable. |

# 10. Parallel-Run and Reconciliation Requirement

The bank will compare the legacy system and the new system before final migration.

The comparison should cover the full population of approximately 900,000 accounts wherever technically feasible.

The comparison will include:

- Account balances

- Interest

- Penalties

- Fees

- Transaction results

- Account status

- End-of-day balances

- Product-specific calculations

- Rounding behaviour

The results will be classified as:

- Exact match

- Approved rounding/representation difference

- Unexplained difference

# 11. Monetary Tolerance Policy

Because this is a banking system, unexplained financial differences must not simply be ignored.

The default monetary tolerance will therefore be:

₹0.00 for unexplained monetary differences.

A one-paisa difference is not automatically acceptable.

If the difference is caused by a formally approved rounding or representation rule, the exception may be accepted only after approval from the appropriate:

- Business/Product owner

- Finance/Reconciliation authority

- Compliance/Risk authority

Every approved exception must be documented.

# 12. Product Coverage

The migration covers 14 product types.

Product Type 14 contains only 30 accounts.

Because it is a rare product type, all 30 accounts will be tested.

Therefore:

Product Type 14 Coverage = 30 / 30 = 100%

For the other products, automated full-population comparison should be used wherever possible, supported by representative and edge-case testing.

# 13. Knowledge Recovery

The project must recover knowledge from the four existing experts before the two planned retirements.

The knowledge recovery process will include:

- Expert interviews.

- COBOL code walkthroughs.

- Recording important explanations.

- Documentation of business rules.

- Creation of decision tables.

- Identification of special cases.

- Identification of undocumented calculations.

- Cross-checking expert knowledge against actual code.

- Training replacement team members.

Critical knowledge should not remain dependent on a single person.

# 14. Success Criteria

The project will be considered successful when:

- Required legacy behaviour is reproduced.

- All 14 product types are covered.

- All 30 Product Type 14 accounts are tested.

- No unexplained financial differences remain at final reconciliation.

- Critical undocumented business rules have been recovered.

- Knowledge from retiring experts has been transferred.

- Required instant-payment performance has been demonstrated.

- Cutover has been rehearsed.

- Rollback has been tested.

- Required stakeholders approve the final migration.

# 15. Major Business Risks

| Risk | Score | Level |
| --- | --- | --- |
| Loss of legacy expert knowledge | 25 | Critical |
| Financial calculation divergence | 20 | High |
| Cutover failure | 15 | High |

## Knowledge Loss

The project depends heavily on four experts. Losing their knowledge could result in incorrect requirements and business rules.

Response: Immediate knowledge capture, interviews, recordings, code walkthroughs and cross-training.

## Financial Divergence

The new system may calculate interest, penalties or balances differently.

Response: Parallel execution, automated reconciliation, exact monetary comparison and investigation of every unexplained difference.

## Cutover Failure

The new system may fail during production cutover.

Response: Rehearsals, backups, monitoring, checkpoints and a tested rollback procedure.

# 16. Project Acceptance

The migration should only be approved after:

- Functional testing is complete.

- Regression testing is complete.

- Financial reconciliation is complete.

- Critical risks have approved mitigations.

- Required performance has been demonstrated.

- Cutover rehearsal has been completed.

- Rollback has been successfully tested.

- Business, Finance, Compliance and Operations provide the required approval.

# 17. Conclusion

CoreShift is not simply a conversion of COBOL code into a modern programming language.

The main challenge is understanding and preserving the business behaviour contained within the existing 1,200 KLOC system.

The project therefore focuses on:

Knowledge Recovery → Requirements Recovery → Modern Architecture → Incremental Migration → Parallel Testing → Reconciliation → Controlled Cutover

This approach reduces migration risk while allowing the bank to move from its aging COBOL platform to a modern and scalable core banking system.