# CORESHIFT

## SOFTWARE REQUIREMENTS SPECIFICATION (SRS)

Project: CoreShift – Migrating a 1.2 Million-Line COBOL Core Banking System
Document Version: 1.0

# 1. Introduction

## 1.1 Purpose

This Software Requirements Specification defines the functional and non-functional requirements for the CoreShift project.

The purpose of CoreShift is to migrate the bank’s existing COBOL-based core banking system to a modern system while ensuring that important banking calculations and business behaviour remain correct.

The new system must produce results consistent with the existing system for areas such as interest, penalties, account balances and end-of-day processing.

## 1.2 Scope

The SRS covers:

- Legacy system analysis

- Requirements recovery

- Modern system architecture

- Account processing

- Transaction processing

- Interest calculation

- Penalty calculation

- End-of-day processing

- Data migration

- Parallel-run testing

- Reconciliation

- Product coverage

- Audit logging

- Monitoring

- Cutover

- Rollback

- Security and performance requirements

# 2. System Overview

The existing core banking system was developed between 1989 and 2004 using COBOL.

The system contains approximately:

- 1,200 KLOC

- 900,000 accounts

- 14 product types

The system is currently operational but has several problems:

- It is difficult to maintain.

- Critical knowledge is concentrated among four people.

- Two of those people are expected to retire next year.

- The system cannot adequately support the required instant-payment volumes.

- Many business rules are not formally documented.

The proposed system will use a modern architecture and will be introduced gradually using the Strangler-Fig migration pattern.

# 3. System Goals

The CoreShift system shall:

- Preserve approved legacy banking behaviour.

- Support required instant-payment volumes.

- Correctly calculate interest.

- Correctly calculate penalties.

- Correctly calculate end-of-day balances.

- Support all 14 product types.

- Provide automated reconciliation.

- Support controlled migration.

- Provide auditability.

- Provide monitoring.

- Provide a controlled cutover process.

- Provide a tested rollback mechanism.

# 4. Proposed System Architecture

The target system will use an incremental architecture.

A simplified architecture is:

Customers / Bank Staff

↓

API Gateway / Router

↓

Modern Banking Services

↓

Core Banking Rules

↓

Modern Database

During migration, the modern system can communicate with remaining legacy functionality through a:

Legacy Adapter

↓

COBOL Core Banking System

A separate:

Reconciliation Engine

will compare the results produced by the legacy and modern systems.

A monitoring and audit layer will record important system and migration activities.

# 5. Functional Requirements

## FR-01 – Account Management

The system shall allow authorized users and services to create, retrieve and maintain supported account information.

The account information shall follow the approved banking rules.

## FR-02 – Transaction Processing

The system shall process supported banking transactions according to the recovered and approved business rules.

Transaction results shall be consistent with the approved behaviour of the legacy system.

## FR-03 – Product Rules

The system shall support all 14 product types.

Each product type shall use its appropriate business rules.

Product-specific rules shall be recovered from the legacy system and validated before migration.

## FR-04 – Interest Calculation

The system shall calculate interest according to the approved business rules.

Interest calculations shall be compared against the legacy system during parallel-run testing.

Any unexplained difference shall be investigated.

## FR-05 – Penalty Calculation

The system shall calculate applicable penalties according to the approved business rules.

Penalty calculations shall be compared with the legacy system during regression and parallel testing.

## FR-06 – End-of-Day Processing

The system shall perform the required end-of-day processing.

The resulting account balances and financial outputs shall be compared with the legacy system.

## FR-07 – Data Migration

The migration process shall transfer required account and transaction information from the legacy system to the modern system.

The migration shall validate:

- Account records

- Transaction records

- Account identifiers

- Balances

- Product information

- Required financial values

## FR-08 – Parallel Comparison

The system shall compare the outputs of the legacy and modern systems during the parallel-run phase.

The comparison shall cover approximately 900,000 accounts, wherever technically feasible.

## FR-09 – Difference Classification

The reconciliation system shall classify comparison results into:

- Exact Match

- Approved Difference

- Unexplained Difference

Unexplained financial differences shall be treated as migration issues.

## FR-10 – Product Type 14 Testing

Product Type 14 contains 30 accounts.

All 30 accounts shall be included in regression and parallel-run validation.

Therefore:

Product Type 14 Coverage = 30/30 = 100%

## FR-11 – Audit Logging

The system shall maintain records of important:

- Migration activities

- Reconciliation results

- Approvals

- Exceptions

- Cutover activities

- Rollback activities

## FR-12 – Monitoring

The system shall provide monitoring information for:

- System health

- Transaction errors

- Reconciliation status

- Processing performance

- Migration progress

- Cutover status

## FR-13 – Controlled Cutover

The system shall support a controlled transition from the legacy processing path to the modern processing path.

The cutover shall be performed according to an approved operational runbook.

## FR-14 – Rollback

The system and operational design shall provide a tested method to return processing to the legacy system if an approved rollback condition occurs.

# 6. Non-Functional Requirements

## NFR-01 – Accuracy

The system shall not accept unexplained monetary differences during final reconciliation.

The default tolerance for unexplained monetary differences shall be:

₹0.00

## NFR-02 – Monetary Consistency

The system shall apply approved monetary precision and rounding rules consistently.

A one-paisa difference shall not automatically be considered acceptable.

A difference may only be accepted when it is caused by a formally approved rounding or representation rule.

## NFR-03 – Scalability

The modern system shall support the instant-payment processing volumes required by the bank.

## NFR-04 – Availability

The migration process shall minimize disruption to critical banking operations.

## NFR-05 – Performance

The target system shall meet the performance requirements defined by the bank before production deployment.

Performance testing shall include the expected instant-payment workload.

## NFR-06 – Auditability

Important system and migration activities shall be traceable.

The system shall maintain appropriate records of:

- Calculations

- Reconciliation results

- Approvals

- Migration activities

- Cutover

- Rollback

## NFR-07 – Security

Only authorized users and services shall have access to:

- Banking data

- Migration tools

- System administration

- Cutover controls

- Rollback controls

## NFR-08 – Observability

The system shall provide monitoring for:

- Errors

- Processing failures

- Performance issues

- Reconciliation differences

- Service health

## NFR-09 – Maintainability

The modern system shall be easier to maintain than the legacy system.

The architecture should reduce dependency on a small number of individuals.

## NFR-10 – Recoverability

The migration process shall include:

- Backup procedures

- Restore procedures

- Rollback procedures

These procedures shall be tested before production cutover.

# 7. Business Rules

The following rules shall be followed:

- The legacy system shall remain the reference for existing behaviour until a replacement rule is formally approved.

- Interest calculations shall follow the recovered and approved product rules.

- Penalty calculations shall follow the recovered and approved product rules.

- End-of-day balances shall reconcile with the reference system.

- The default unexplained monetary tolerance shall be ₹0.00.

- A one-paisa difference shall not automatically be accepted.

- Any permitted rounding difference shall require formal approval.

- All 14 product types shall be included in testing.

- All 30 Product Type 14 accounts shall be tested.

- Critical unexplained financial differences shall block the affected migration stage.

# 8. Requirements Recovery

Requirements shall be recovered from two main sources:

## 8.1 COBOL Code

The migration team shall analyse the existing COBOL system to identify:

- Business logic

- Calculations

- Data structures

- Decision logic

- Batch processes

- Interfaces

- Exception handling

- Product-specific behaviour

## 8.2 Legacy Experts

The four existing experts shall participate in:

- Interviews

- Code walkthroughs

- Business-rule explanations

- Edge-case identification

- Knowledge-transfer sessions

The information obtained from the experts shall be documented and validated against the actual system behaviour.

Special attention shall be given to the knowledge held by the two experts who are expected to retire.

# 9. Data Migration Requirements

The migration process shall:

- Identify required legacy data.

- Map legacy fields to target fields.

- Transfer the required data.

- Validate migrated records.

- Compare record counts.

- Compare account balances.

- Validate transaction information.

- Identify rejected or invalid records.

- Maintain migration logs.

- Maintain reconciliation evidence.

The migration process must prevent uncontrolled duplicate financial postings.

# 10. Parallel-Run Testing

Parallel-run testing is a major control in CoreShift.

Equivalent inputs shall be processed by the legacy and modern systems and their outputs shall be compared.

The comparison shall include:

- Account balances

- Interest

- Penalties

- Fees

- Transactions

- Account status

- End-of-day results

- Product-specific calculations

The preferred approach is automated comparison across the full 900,000-account population, wherever technically feasible.

Additional testing should cover:

- Different balance ranges

- High transaction activity

- Low transaction activity

- Different account statuses

- Interest-bearing accounts

- Penalized accounts

- Edge cases

- Rare product conditions

# 11. Product Type 14 Testing

Product Type 14 contains only 30 accounts.

Because this is a rare product type, sampling is not sufficient.

The system shall test:

30 / 30 accounts

Therefore:

Coverage = 100%

This ensures that the rare product type is not missed during migration validation.

# 12. Reconciliation Requirements

Every comparison result shall be classified into one of three categories.

## 12.1 Exact Match

The legacy and modern outputs are identical after applying approved comparison rules.

## 12.2 Approved Difference

The difference is known, documented and approved under a formal business, finance or compliance rule.

## 12.3 Unexplained Difference

The difference cannot be explained using an approved rule.

An unexplained monetary difference shall fail the relevant reconciliation gate.

# 13. Interface Requirements

## 13.1 API Interface

Modern banking services shall communicate through controlled APIs or service interfaces.

## 13.2 Legacy Adapter

The Legacy Adapter shall allow modern components to communicate with required COBOL functionality during migration.

## 13.3 Reconciliation Interface

The Reconciliation Engine shall receive and compare outputs from the legacy and modern systems.

## 13.4 Monitoring Interface

Monitoring tools shall receive system health and migration information.

## 13.5 Audit Interface

Audit information shall be stored for important migration and operational actions.

# 14. Error and Exception Handling

The system shall:

- Log validation errors.

- Record financial mismatches.

- Identify affected accounts or products where possible.

- Assign differences for investigation.

- Generate alerts for critical problems.

- Prevent critical reconciliation issues from being ignored.

- Trigger rollback when an approved rollback condition occurs.

# 15. Cutover Requirements

The production cutover shall follow a controlled sequence.

## T-7 Days

- Complete cutover rehearsal.

- Test rollback.

- Confirm team responsibilities.

## T-24 Hours

- Confirm backups.

- Confirm monitoring.

- Confirm system health.

- Confirm staffing.

- Confirm reconciliation readiness.

## T-1 Hour

- Prepare the target system.

- Verify modern services.

- Verify database connectivity.

- Verify monitoring.

## T-30 Minutes

- Freeze relevant changes.

- Complete final reconciliation checks.

- Confirm go/no-go status.

## T = 0

- Switch approved traffic to the modern system.

## T + 15 Minutes

Check:

- Transactions

- Errors

- System health

- Service availability

## T + 30 Minutes

- Perform focused reconciliation.

- Confirm whether migration should continue.

## Rollback

If a defined critical failure occurs:

- Stop or restrict affected processing.

- Route processing back to the legacy system.

- Restore required state if necessary.

- Preserve logs and evidence.

- Investigate the cause.

- Do not repeat cutover until the issue is resolved and approved.

# 16. Testing Requirements

The project shall include the following testing activities.

## 16.1 Unit Testing

Individual modern services and business rules shall be tested.

## 16.2 Integration Testing

Communication between modern services and legacy components shall be tested.

## 16.3 Regression Testing

All 14 product types shall be represented in regression testing.

## 16.4 Parallel Testing

Legacy and modern outputs shall be compared.

## 16.5 Product Type 14 Testing

All 30 Product Type 14 accounts shall be tested.

## 16.6 Performance Testing

The system shall be tested against the required instant-payment workload.

## 16.7 Security Testing

Access controls and security mechanisms shall be tested.

## 16.8 Cutover Testing

The production cutover procedure shall be rehearsed.

## 16.9 Rollback Testing

The rollback procedure shall be rehearsed and validated.

# 17. Acceptance Criteria

The system shall be considered ready for final migration when:

- Functional testing is complete.

- All 14 product types have been tested.

- All 30 Product Type 14 accounts have been tested.

- The 900,000-account population has been compared wherever technically feasible.

- There are no unexplained financial differences.

- Critical business rules have been recovered.

- Knowledge-transfer activities are complete.

- Required performance has been demonstrated.

- Cutover rehearsal is successful.

- Rollback rehearsal is successful.

- No unresolved critical defects remain.

- Required business and operational stakeholders approve the migration.

# 18. COCOMO Estimation Reference

The new system is estimated at 220 KLOC.

For a Basic COCOMO semi-detached project:

Effort = 3.0 × KLOC^1.12

Development Time = 2.5 × Effort^0.35

The estimated values are approximately:

- Effort: 1,261 person-months

- Development Duration: approximately 30.4–30.5 months

- Average Staffing: approximately 41 people

The apparent reduction from 1,200 KLOC to 220 KLOC is:

(1200 − 220) / 1200 × 100

≈ 81.7%

However, this does not mean that the migration requires 81.7% less work.

The migration team still needs to:

- Understand the 1,200 KLOC legacy system.

- Recover requirements.

- Interview legacy experts.

- Identify undocumented rules.

- Design the modern architecture.

- Migrate data.

- Build reconciliation tools.

- Test 900,000 accounts.

- Test all product types.

- Validate financial calculations.

- Perform security testing.

- Perform performance testing.

- Prepare cutover.

- Prepare rollback.

Therefore, lines of code are not a direct measure of migration effort.

# 19. Defect Quality Reference

The comparable migration data provided is:

- Pre-release defects = 310

- Post-release defects = 48

- New system size = 220 KLOC

## 19.1 Defect Density

Defect Density:

310 / 220

= 1.41 defects/KLOC

Therefore:

Defect Density ≈ 1.41 defects/KLOC

## 19.2 Defect Removal Efficiency

DRE:

310 / (310 + 48) × 100

≈ 86.6%

Therefore:

DRE ≈ 86.6%

This means approximately 86.6% of the identified defects were removed before release.

However, for a banking migration, financial correctness requires stronger controls than relying only on general defect-density measurements.

# 20. Requirements Traceability

| Business Requirement | SRS Requirement |
| --- | --- |
| BR-01 – Behaviour preservation | FR-02 to FR-06 |
| BR-02 – Instant-payment support | NFR-03, NFR-05 |
| BR-03 – Interest equivalence | FR-04 |
| BR-04 – Penalty equivalence | FR-05 |
| BR-05 – EOD reconciliation | FR-06, FR-08 |
| BR-06 – 900,000-account comparison | FR-08 |
| BR-07 – 14 product types | FR-03 |
| BR-08 – Product Type 14 | FR-10 |
| BR-09 – ₹0.00 tolerance | NFR-01 |
| BR-11 – Knowledge capture | Section 8 |
| BR-12 – Cutover and rollback | FR-13, FR-14 |
| BR-13 – Auditability | FR-11, NFR-06 |

# 21. Open Questions

The following requirements must be finalized with the bank:

- What exact rounding rules are formally approved by Finance?

- Which legacy interfaces must remain active during each migration phase?

- Which business owner will approve each product type?

- What exact performance target is required for instant payments?

- How long should the legacy rollback path remain available after final cutover?

# 22. Conclusion

The CoreShift SRS defines the technical requirements for safely migrating the existing COBOL core banking system.

The most important requirement is behavioural equivalence.

The new system must reproduce the approved financial and business behaviour of the existing system while providing:

- Better scalability

- Better maintainability

- Better auditability

- Reduced dependency on legacy experts

- Safer migration

- Controlled cutover

- Tested rollback

The overall technical approach is:

Reverse Engineering → Requirements Recovery → Modern Design → Incremental Migration → Parallel Testing → Reconciliation → Controlled Cutover